## Slide 1: FDP Steerco – University Hospital of North Midlands NHS Trust
25/04/2024
Notes: Standard title slide

## Slide 2: Agenda
Topic | Page
Transition Summary | 3-4
Transition IG Updates | 5-6
Transition Technical Next Steps | 7

## Slide 3: Executive Summary
The NHS Federated Data Platform (FDP) represents a major shift in how the NHS will use data.
Your Organisation will be supported in transitioning to the FDP by colleagues from NHSE, Palantir and IQVIA.
Orgs are being transitioned in Waves. You may already know which Wave you’re in and the associated timelines. If not, this will be communicated to you by your Regional Delivery Manager (RDM) alongside this pack. Each Wave is expected to last 5 weeks.
Successful transition to the FDP will require your engagement with some key activities, namely the completion of key IG documentation and the installation of Privacy Enhancing Technology (PET).
Suggested resourcing requirements to support local transition are included in this pack.
We don’t expect there to be any user-facing impact during transition to the FDP. Users may notice some minor cosmetic changes to the products.
There will be Local Transition Forums and FAQs available for any questions you may have.
Please reach out to your RDM with any immediate queries or to highlight any issues you anticipate with your allocated Wave or the associated timelines.

## Slide 4: High-Level Approach to implementing IG Framework
4
New product require IG and DPIA approval from FDP Data Governance forum of standardized templates for:
Product Annex
DPIA
DPA Prevents ICBs/ Trust from needing to create their own DPAs [1]
FDP DPIA (A)
Memorandum of Understanding [Between NHSE and Trusts / ICBs]
Data Processing Agreement [Between Trust / ICBs and FDP Supplier]
Product Annex
(1)
Product Annex
(2)
Product Annex
(3)
Product Annex
…
Data Processing Agreement
[Between Trust / ICBs and PET Supplier]
MOU NHSE and NHS bodies [1]
Contract
[FDP-AS contract between NHSE and FDP Supplier]
Contract NHSE and NHS bodies [1]
Contract
[PET contract between NHSE and PET Supplier]
Each Trust / ICB will be encouraged to adopt the standardised Annex / DPIA templates*.
DPIA (1)
DPIA (2)
DPIA (3)
DPIA…
FDP
*N.B. it is within the Trust / ICB’s discretion whether to adapt the Annex / DPIA
PET
Exists per Trust / ICB
PET DPIA (B)

## Slide 5: FDP Transition IG Updates
IG items status update
Draft MOU and DPA Shared with participating organisations – Completed
DocuSign signatories from organisation shared with FDP Programme – Completed
DocuSign documents shared with organisation:
  Mou Sent – Completed
  Palantir DPA Sent – In progress
  IQVIA DPA Sent – Completed
Supplementary IG Documentation shared with organisation:
  IG Framework - Completed
  Overarching FDP DPIA - Completed
  Product Specific DPIAs, privacy notices and DPA annexes:
    IP - Completed
    OP – Completed
    RTT – Completed

## Slide 6: FDP Transition IG Updates
Outstanding Activities
DocuSign Palantir DPA
  The MOU and IQVIA DPA have been issued on DocuSign on 28/03/24 and 05/04/24 respectively.
    These will need to be signed and returned before the final DocuSign doc, the Palantir DPA, is issued.
  Palantir will sign the DocuSign process last, once there has been confirmation in DocuSign that the MOU between NHS E and the Organisation has taken place
CCS DPIA, Privacy notice and DPA annex
  CCS IG docs were approved by DDG and communicated in early April.
  Formal DPIA approvals from the trust will be required, along with the above DocuSign elements, for Transition IG activities to be completed.

## Slide 7: FDP Transition Technical Next steps
The Following Activities will need to be completed by the participating organisation, with Palantir Support
No. | Activities
1 | Permission structure alignment
2 | Project structure alignment
3 | Support Centre on latest version
4 | User Management Application installed
5 | Core Capabilities available on tenant
6 | Resource Management integration complete
7 | Confirm benefit metrics flowing to national tenant
8 | Product upgrades installed
No. | Activity
1 | Homepage installation
2 | CSOC integration
3 | PET integration
4 | URL update
Technical activities not requiring IG approvals
Technical activities requiring IG approvals
As per the email sent on 02/04, Please can you reply to the chain to outline if your organisation is comfortable completing DPIAs retroactively
*URL Update will require a configuration change to be made to the Data connection Agent on the Trust Network and a reconfig. of Single-Sign On settings for managing User Access in the UHNM's Azure AD groups – support needed from Trust Service Desk and IT Infrastructure Team - ~ 1 hour prep and.1hour call with Engineers from FDP

## Slide 8: Business Change Support
Improving Usage of IP and OP at UHNM
23/04/24 Business Change Support Engagement Session
Initial engagement session with Business Change, Theo and Sue earlier this week.
Sue walked us through the active usage issues for IP and OP and we have proposed some next steps:
  Sue to take the offer for further IP/ OP demos internally
  FDP Business Change to provide train the trainer resources if approved by UHNM
25/04/24 In Patient Theatres Management Demo
Callum is providing an overview of the IP Theatre management offering to other colleagues internally at UHNM this morning.
The aim being to share the offering and benefits of the FDP more widely across the UHNM.

## Slide 9: RTT Retrofit Next Steps
Implementing RTT to UHNM
Session to be Organised for UHNM retrofit
We will organise an ad hoc session with our technical and delivery teams to plan:
  Any further demos as needed
  Technical and IG next steps to plan and begin to implement